# Sprint 3

# Features Implemented

* Permission form for focus group
* Domain Model
* Sequence Diagram
* Account Creation Screen for Instructor Users
* Account Creation Screen for Parent Users

# Issues Fixed

* Changed README.md to display GitHub usernames

# Changes Made

* Updated Use Case Models

# Implementation Review

Current code has remained untouched. The back-end developers are in progress of learning the Flask API. Planning the software architecture is our highest priority.

# Scrum Review

We decided that it would be better to make documentation our highest priority before working on the code. This is to ensure that everyone has the same idea of how the application will work and minimize incorrect implementation.

# Tasks for Next Sprint

* Review the diagrams and models
  + Determine if we are ready to resume programming
  + Or determine if we need to alter documentation
* Figure out how to continue the project without being able to meet in person.
* Start back-end development to catch up to the front end to continue programming.