# Sprint 4

# Features Implemented

* Create User UI.
* Merge mockup graphics with actual application.
* Create login process

# Issues Fixed

* Began changes on documentation commented on from deliverable 2.

# Changes Made

* Updated Android Studio base code from the beginning of the semester.

# Implementation Review

James successfully got the skeleton of the application working on Android Studios, and has dived straight into developing many different features. He has and will continue helping the rest of the group who don’t have as much experience in app development get used to it to implement all desired features.

# Scrum Review

We decided that it was time to begin heavier development on the coding of the application. James took the first step in actually implementing ideas we had, and spent a lot of time on it, getting the basics going and providing groundwork for the rest of us to continue building from. We didn’t do much documentation changes, and decided to leave it for the next sprint.

# Tasks for Next Sprint

* Have James help people get started with development.
* Assign people to specific tasks in app development.
* Continue development of the app.
* Update and create documentation for deliverable 3.