Meeting Minutes

03-03-2020

* We have worked to assign people to documents
  + Ethan & Jeremy
    - Create Focus Group
    - Due for Sprint 3
  + Abdullah & Mark
    - Create Sequence Diagram
  + Chad & Ben & James
    - Create Domain Model
  + As we learn about the different documents and their requirements, these groups may be updated.
* Coding has been deemed a lower priority and put on a back burner until documentation is completed
* Everyone needs to update the files they originally created for Deliverable 1 immediately.
* Sprint 2 priority is updating all files from Deliverable 1 and further document creation.
  + Kanban board will be updated during Sprint 2
* Planned to have group therapy with the professor.
  + Mark will send the email with the entire group CC’d