Blackbear Consultants

Meeting Minutes for 4/26/20

**Attendance:** Abdullah,Ben, Chad, Ethan, James, Jeremy, Mark

**Minutes:**

* Important Due Dates: Final Presentation 28th, Design Patterns (Extra) 28th, Project Deliverable 4 1st, Peer Review Report 2nd, (Class ends the 1st, Final Exams start 4th! Good Luck!!)
* Discussed the option of Pass/Fail and how team is doing with Exam 2
* Gave an App. Update (not on master branch yet!):
  + Create a User, Login User, Delete User is working
  + Frist Game is completed and working
  + Check game Stats branch for newer updates
  + Still need to adjust code to ensure working correctly
  + All pages just about ready
    - Settings page is not much to do
    - No custom game page
    - Game selection is going well?
    - Should be able to wrap up things soon
    - James is thinking he will take lead if need be to finish in next couple of days
  + Some log in/log out functionality
* Ethan set up lay out for adding game page
* Abdullah did layout for select game
* Need to check on Unit Testing
* Future Plans draft is up on GitHub to review
* James to work on application to present Tuesday by Monday
* Team will work on Presentation for Tuesday?
* Record Presentation during Zoom Meeting on Monday to get ready to Present
* Discussed if there were any updates not in master so they can be pushed if possible
* Will attempt to work on conflicts as they come up, please reach out to James if you do
* Record and have slide show ready before Noon on Tuesday, Team suggests Monday Night
* Scrum Master will be Jeremy, PO will be Ben.
* **Plan to meet Monday, 27th at 3:00 pm**
* **Plan to meet Tuesday, 28th at 5:00 pm**
* Discussed ideas for handling test cases
* Master branch to be ready to pull and branch from around 7 pm today (26th)
* **Ben will be doing document follow-up for points lost**
* **Abdullah will be doing Game Selection**
* **Chad will be doing Test Cases**
* **James will follow up with other App. Issues**
* **Ethan will be doing Choosing Task/documentation**
* **Jeremy will be Stats info if possible**
* **Mark will be on Presentation and Documents**