Product Owner - Abdullah Karim

Scrum Master - Ethan Levy

Development Team - James, Ben, Ethan, Chad, Mark, Abdullah

Back End - Ben, Ethan, Abdullah, Jeremy

Front End - James, Chad, Mark

Everyone should be documenting their work

Everyone will have to take turns being the product owner and the scrum master

We have been told to use zenhub by our professor we are using github projects most likely.

Deliverable 0 we got 5 points off so we are going to rewrite some of the user stories because that’s why we got points taken off, the people who wrote the user stories that were wrong will rewrite theirs so they can get an understanding of the proper way to make user stories. (James, Jeremy)

In our scrums we should make sure work is balanced well

Product backlog needs to be created by the product owner

Sprint backlog needs to be created by the scrum master

Team member report, this is based on our sprints (every 2 weeks), 1-2 pages per member, each team member will have a paper on google docs where they will talk about what they have completed, every other team member also needs to write on it that person’s weaknesses and

strengths  
Software requirement specification document it should follow IEEE SRS guidelines.

Use case model document

Sprint review document, literally just a review like features implemented, issues fixed etc.

Peer Review Report Document this is a personal document each person will fill out individually about everyone else’s contributions, sounds like it is a handout that she will give to us.

We will also try to implement that when you complete one of the documents you will send it to either the scrum master or the product owner for review.

Software Requirement Specification, James and Ben will be working on this

Use case model document, Abdullah, and Mark

Sprint review document, Ethan, Chad